Tentative Schedule
Names: Ahmed Alkhattat, Cyrille Lingai & Jonathan Grant	Project #5
Date Submitted 11/12/2019	Tentative Schedule
Project Schedule
Assigned Date 11/12/19	Due Date 12/03/2019
Interim Due Dates	11/14/2019	Planned Completion Date 12/03/2019
11/19/2019
11/23/2019

Task	Estimate Time (h)	Planned Date	Actual Time (h)	Actual Date
Create Schedule	1	11/14
Read & Understand Specs	1	11/14
Design Project Structure	1	11/14
Code Skeleton	1	11/14
Draft Pseudocode	4	11/19
Write Full Code	6	11/23
+ Main Class	+2	11/23
++ shell Method	+2	11/23
++ merge Method	+2	11/23
Test/Debug Code	2	12/03
Final Testing	2	12/03

Total Time (h)	18
Working Days	~2

Team Members	Worked on
1. Ahmed Alkhattat
2. Cyrille Lingai
3. Jonathan Grant